2010 Demonstration Project Descriptions

Project: 			Lacey Gateway Town Center

Award Amount: 		$500,000

Sponsoring Government: 	City of Lacey

Description of Private Development – A 1,200,000 square foot mixed used development consisting of five land use types including retail/commercial, office, hospitality, civic/public and residential uses. This proposed development will consist of 1,100,000 square feet of commercial and retail space, 100,000 square feet of office space, and 500 units of housing. The primary focus of the proposed development will be central retail blocks, with offices and/or housing located on upper floors. The majority of housing proposed will likely be located in multi story, mixed-use structures with ground floor parking, commercial/retail, etc.

The private development is anticipated to begin construction in 2014. Construction will continue up until the anticipated opening in the Fall of 2015, with the first full year of initial operations expected in 2016.  The planning assumption at this time is that the project would open with an initial phase of approximately 750,000 square feet, with the balance to open by the end of 2019.

Description of public improvements – Transportation improvements including public and internal streets consisting of east-west and north-south connections into, through, and within the designated revitalization area; City utilities to support the Lacey Gateway Town Center Development; and Public Plaza, streetscape, landscaping, park facilities and other recreation areas complimentary to the Lacey Gateway Town Center Development.

Project: 			Mill Creek East Gateway Planned Urban Village	 Award Amount: 		$330,000

Sponsoring Government: 	City of Mill Creek

Description of Private Development – The East Gateway Urban Village Plan is the result of a 9-month public planning process involving the subject landowners, surrounding neighbors in both the City and the County, and City Planning Commissioners. The East Gateway Urban Village Comprehensive Plan and zoning district amendments were adopted by the City Council on March 25, 2008. Private development and redevelopment improvements in the East Gateway Urban Village plan will provide a new mixed-use neighborhood, designed as an integrated pattern of multi-storied mid-rise buildings organized along an internal street network with a mix of residential units constructed over ground-floor retail and office uses as well as low-rise townhomes and neighborhood parks that will complement the existing surrounding residential neighborhoods. At build out the EGPUV will provide approximately 324,000 square feet of retail/office use and 40,000 of public use will be developed along with 75 Townhomes and 400 multi-family units. In discussion with First Western Properties, Inc., one of the several developers interested in developing in the EGPUV, private development is anticipated to begin in 2012. This will allow time for the design and construction of the spine road through the area and two intersections to be signalized, which is anticipated to commence in 2011.

Description of public improvements – The following is a list of capital projects within the Revitalization Area using Local Revitalization Financing (LRF) program that are under consideration by the City of Mill Creek at the time of application to the State of Washington Department of Revenue. The project costs are all in 2009 dollars and are based on preliminary estimates that may be revised as the projects move through the public process, approval and final design. The project name is listed by the planning name, which may be changed later, for identification purposes only. East Gateway Planned Urban Village Road $9,000,000.00.  This project includes the design and construction of approximately 4,000 linear feet of new public roadway that will serve as the central spine road of the East Gateway Planned Urban Village. Improvements include two new traffic signals at access points on SR-96 and intersection improvements on Seattle Hill Road. The 70-foot wide roadway cross section includes two paved travel lanes, on-street parking, concrete sidewalks, street lighting, and drainage facilities.

The city has hired a qualified consultant for the 2009 Capital Facilities project to prepare a preliminary engineering study for the East Gateway Urban Village.  Snohomish County in coordination with the City and WSDOT are currently constructing a signalized intersection at 39th Ave SE and SR 96.  In July 2010 the City of Mill Creek adopted the 2011-2017 Capital Facilities Plan which has four phased project for the design, right-or-way acquisition, and construction of missing links in the public roadway that serve as the central spine road for the East Gateway Urban Village.

Project: 			River Road Revitalization Area, Phase 1

Award Amount: 		$250,000

Sponsoring Government: 	City of Puyallup

Description of Private Development – "The Rivers" project would cover 8-10 acres of redeveloped commercially zoned land on the northeast corner of the intersection of River Road and Meridian (State Route 161), just south of the Puyallup River. The project would include a mixed-use development with an estimated 50,000 to 70,000 square feet of commercial space (i.e., retail, restaurant, office) and an estimated 40,000 to 60,000 square feet of residential space (i.e., townhomes and/or apartments) in an urban village-style development. The project also would include open/green spaces and shared parking. The anticipated schedule for the private redevelopment is: - Third quarter 2009: Design begins - Fourth quarter 2010: Obtain Entitlements/Permits/Etc. - First quarter 2011: Commence Construction, Phase I (Commercial) - Fourth quarter 2011: Commence Construction, Phase II (Commercial/Residential) Third quarter 2012: Commence Construction, Phase III (Connections/Park) First quarter 2013: Estimated Completion (Full Development).

The City’s anticipated public improvements -    The current plan anticipates that local public improvements planned within the boundaries of the revitalization area are expected to be financed through LRF. However, as with other public projects, other city funds could be used for additional public infrastructure needs in the revitalization area. The local public improvements identified in the current plan include: (a) The construction and maintenance of publicly-owned streets, roads, and bridges (such as curbs, striping, signage, traffic signals, traffic-calming devices, and utility sleeves) with estimated Public Improvement Costs of $4.9 million, including, but not limited to, improving traffic flow and circulation on the east and west sides of Meridian between the Puyallup River Bridge and River Road; (b) Sidewalks, streetlights, landscaping and streetscaping (including street furnishings installed along the sidewalk, such as benches, trash receptacles, bicycle racks and planter pots) with estimated Public Improvement Costs of $1.4 million; (c) Park facilities (including "pocket parks"), recreational areas, enhancement of connections to recreational facilities, and environmental remediation of publicly-owned property, with estimated Public Improvement Costs of $310,000; (d) Storm water and drainage management systems that will be owned by the City, with estimated Public Improvement Costs of $580,000, including (but not limited to): (i) storm sewer pipe, (ii) storm sewer manholes, (iii) storm water catch basins, (iv) drywells, (v) drainage swales (including landscaping for such swales), and (vi) storm water treatment vaults and underground storage tanks

.

Project: 			South Lake Washington

Award Amount: 		$500,000

Sponsoring Government: 	City of Renton

Description of Private Development – Southport: 750,000 square feet of office - construction is anticipated to start in 2012, and to be completed in 2015; 350 room waterfront hotel - construction is anticipated to start in 2012 and to be completed in 2014; 20,000 square feet of retail space is already constructed, but is currently unoccupied. The Landing: 607,000 square feet of retail/entertainment, of which 377,000 square feet (62%) is currently occupied and generating taxes. The remainder is anticipated to be occupied starting in 2010, and fully occupied by 2013. Boeing surplus property: 21 acres of undeveloped land immediately south of The Landing. Recent proposals, and the anticipated development include a 150 room hotel - construction is anticipated to start in 2011 and completed in 2013; 600,000 square feet of office space - construction is anticipated to start: segment 1 - 2011, completed in 2013; segment 2 - 2012, completed in 2014; segment 3 - 2013, completed in 2015; segment 4 - 2014, completed in 2016.

Southport:  25,000 square feet of retail space is already constructed, and is currently 85% occupied and generating taxes.  The Landing: 607,000 square feet of retail/entertainment, of which 479,000 square feet (79%) is currently occupied and generating taxes.  The remainder is anticipated to be occupied starting in later this year and in 2011, and fully occupied by 2014.

The City’s anticipated public improvements -    The City is contemplating the following public improvements in the South Lake Washington Revitalization Area, with corresponding preliminary cost estimates: extension of Park Avenue north from The Landing to the Southport development (approximately $5 million); channelization and other roadway improvements on Garden Avenue South at Park Avenue (approximately $3 million); Highlands to The Landing Trail (approximately $2 million); Lake Washington Boulevard corridor improvements (approximately $5 million); water and sewer system upgrades (approximately $2.5 million); Bus Rapid Transit facilities and 700-stall transit-related parking garage (approximately $35 million). The City anticipates that approximately twenty-five percent (25%) of the above-mentioned public improvement costs will be financed by the Local Revitalization Financing (LRF) program, if awarded by the State, with the remainder to be funded by the project developers, together with potential grants, and other public/private funding sources.

Project: 			Revitalization Area for Industry, Science and Education

Award Amount:		$330,000

Sponsoring Government: 	City of Richland

Description of Private Development – 2010-11 construction cold storage warehouse facility - Henningsen (HRIP) 2010-11 20,000 square feet office - Battelle (TCRD) 2011-12 Food Processing Plant (HRIP) 2013-14 PNNL Expansion (TCRD) 2014-15 STEM School - private developer, public lease (TCRD) 2010-2030 $15,000,000 private development annual (represents 2% growth from new construction and improvements)

The City’s anticipated public improvements -  LRF Financed - Extension of 1st Street from Kingsgate Blvd to proposed Logston Blvd (4250 feet - industrial class road, water, sewer, power) - Extension of Logston Blvd from HR Business Center to Battelle Blvd (8000 feet industrial class road, water, sewer, power) - Conduit, fiber optic backbone, fiber optic and wireless network and associated electronics throughout RAISE Non LRF Funded - Horn Rapids Reservoir - water line extension - 1st Street reconstruction - George Washington Way to Stevens Drive - 1st Street Extension - Stevens Drive to Logston Blvd (unfunded) - Way point signage and energy demonstration projects - TCRD